|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Requirement ( Description or User stories)** | **Acceptance Criteria** | **Priority** | **Initial Estimate (in hours)** | **Adjustment Factor** | **Adjustment estimate (in hours)** |
| 1 | As a user, I should be able to create an account in order to have access to the products, so as to be able to purchase from the store | When a user of the system creates an account, they are provided with an interface that enables them to browse through select and buy various products in the online store | 1 | 8 | 1.5 | 12 |
| 2 | As an Admin, I should be able to add, update, and delete products so as to satisfy customer needs. | Must be a working member of the business. The Interface provided by the system enables the Employee to receive and manage orders from customers. | 2 | 15 | 1 | 15 |

**Product Backlog**

**Sprints Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| **Release** | **Sprint** | **ID of User Stories** | **Period** |
| Release 1:  REST API Gateway | Sprint 1 | 101, 102, 104 | 20th April\_7th May |
|  | Sprint 2 | 103, 105 | 8th May\_22nd May |
| Release 2:  Mobile App | Sprint 3 | 106, 108 | 30th May\_7th June |
|  | Sprint 4 | 107, 109 | 8th June\_14th June |